# MyNSUT — In-depth Project Analysis & Development Roadmap

Your idea is strong because it targets a real campus problem: class communication, society discovery, event management, student profiles, and academic visibility are currently scattered across WhatsApp groups, PDFs, club Instagram pages, UMS, and manual communication.

The best way to build MyNSUT is not as one large website but as a phased campus platform where each phase produces a usable, testable product.

## 1. Product Vision

MyNSUT can be positioned as:

A verified NSUT-only student platform for class announcements, society groups, event participation, academic profiles, and campus utilities.

The platform should initially solve the most frequent student pain points:

- Verified student login.

- Class-level announcements and tasks.

- Important notices and society events.

- Society pages and role-based society management.

- Student profiles with optional academic visibility.

- Gazette-based SGPA/CGPA/rank import.

- Later: campus map and navigation.

# 2. Recommended High-Level Architecture

## 2.1 Frontend

Use:

- Next.js

- TypeScript

- Tailwind CSS

- PWA support

Next.js is suitable because it supports modern React development, routing, server rendering, API integration, and authentication patterns. The official Next.js documentation separates authentication into three clear responsibilities: authentication, session management, and authorization. It also recommends using authentication libraries for increased security and simplicity instead of building everything manually. [nextjs.org]

## 2.2 Authentication

Use:

- Google OAuth

- Only allow emails ending with @nsut.ac.in

- Ask for UMS roll number only on first login

- Never create custom passwords

This is much better than maintaining your own password system because you avoid password storage, password reset flows, hashing mistakes, and account recovery complexity. NextAuth/Auth.js supports OAuth providers including Google and can be integrated with Next.js applications. [next-auth.js.org], [next-auth.js.org]

Important: do not rely only on a frontend check. The backend must also verify that the authenticated email ends with @nsut.ac.in.

## 2.3 Backend

You have two good options:

### Option A — Separate Backend

- Node.js + Express.js

- PostgreSQL

- Railway/Render deployment

This is clean if you want a traditional backend API layer.

### Option B — Full-stack Next.js

- Next.js App Router

- API routes/server actions

- PostgreSQL

- Prisma ORM

For a student project/startup-style MVP, I would recommend Next.js full-stack + PostgreSQL + Prisma first. You can always split the backend later if the project grows.

## 2.4 Database

Use:

- PostgreSQL

- Prisma ORM

- Database transactions for bookings

- Row-level locks for event capacity control

PostgreSQL supports explicit locking and row-level locks, which are useful when multiple users try to book the same limited-capacity event at the same time. [postgresql.org]

## 2.5 File Storage

Use:

- Supabase Storage or AWS S3

- Cloudinary only for image-heavy features

Supabase Storage is useful because it supports file storage, direct URLs, access control, image handling, and integration with PostgreSQL-style security policies. [supabase.com], [supabase.com]

For your project, Supabase Storage is easier initially because you will need to store:

- Gazette PDFs

- Society logos

- Event posters

- Student profile images

- Notice attachments

# 3. Core User Roles

Role design is very important for this project.

## 3.1 Platform-Level Roles

### 1. Super Admin

This is you or the platform owner.

Can:

- Approve societies.

- Assign society presidents.

- Upload gazette reports.

- Manage notices.

- Suspend accounts.

- Manage platform metadata.

- View parser error logs.

### 2. Student

Default verified user.

Can:

- View class announcements.

- Mark tasks complete.

- View notices/events.

- Join events.

- View society pages.

- Manage own profile privacy.

### 3. Class Representative — CR

A student with elevated class permissions.

Can:

- Create class announcements.

- Create checklist tasks.

- Mark announcements as important.

- Manage class-level groups, if allowed.

### 4. Society President / Vice President

Can:

- Manage society profile.

- Add members through invite.

- Create events.

- View interest/registration data.

- Manage recruitment drives.

### 5. Society Member

Can:

- Access private society group space.

- View internal announcements.

- Hold a POR.

- Participate in society workflows.

# 4. Main Modules of MyNSUT

## Module 1: Authentication & Student Identity

### Features

- Login with Google OAuth.

- Restrict login to @nsut.ac.in.

- First-time onboarding:

  - UMS roll number

  - Name

  - Branch

  - Batch/graduation year

  - Section/class

- Link Google email with UMS roll number.

- Prevent duplicate roll number usage.

### Important Rules

- One roll number = one account.

- One NSUT email = one account.

- Roll number should not be editable by student after verification.

- Admin can correct roll number manually if needed.

## Module 2: Class System

Each student belongs to a class.

Example:

1 Batch: 2027 2 Branch: CSE 3 Section: CSE-2 4 Semester: 5

### Features

- Class page.

- List of classmates.

- CR role.

- Class announcements.

- Checklist-based assigned tasks.

- Deadline support.

- Per-student task completion.

### Example Use Case

A CR creates:

1 Assignment: Submit DBMS file 2 Deadline: 12 July 3 Checklist: 4 [ ] Print ER diagram 5 [ ] Attach SQL queries 6 [ ] Submit to lab teacher

Students can mark their own checklist items as complete.

## Module 3: Notices and Circulars

This module should contain official and semi-official announcements.

### Types of Notices

- Result announcements.

- Holidays.

- Datesheets.

- Exam registrations.

- Fee notices.

- Placement-related notices, if later allowed.

- Society event notices.

- Recruitment notices.

### Important Design Decision

Separate notices into categories:

1 Official Notice 2 Academic Notice 3 Exam Notice 4 Society Notice 5 Event Notice 6 Recruitment Notice 7 General Announcement

Do not mix everything into one flat feed.

## Module 4: Societies

Every society should have a public page.

### Public Information

- Society name.

- Logo.

- Description.

- Current president.

- Vice president.

- Core team.

- Members.

- Events.

- Recruitment status.

- Social links.

- Achievements.

- Gallery, later.

### Private Society Group

Entry should be invite-only.

Private society space can include:

- Internal announcements.

- Member list.

- Role/POR management.

- Event planning.

- Recruitment applicant list.

- Internal documents.

## Module 5: Events

This should become one of the most useful modules.

### Event Types

- Open event.

- Limited-seat event.

- Fest event.

- Recruitment drive.

- Workshop.

- Competition.

- Seminar.

- Informal meetup.

### Event Actions

Depending on event type:

- Interested

- Register

- Book seat

- Apply for recruitment

- Cancel registration

- Download pass, later

### Capacity-Constrained Booking

For events with limited capacity, you must use database transactions and row-level locks.

Example:

1 Event capacity: 50 2 49 seats booked 3 Two students click "Book Seat" at the same time

The backend should lock the event row, check available seats, insert the booking, update count, and then release the lock. PostgreSQL explicit locking is designed for this type of concurrent access control. [postgresql.org]

## Module 6: Student Profile

This is powerful but sensitive.

### Public Profile Fields

- Name

- Roll number

- Branch

- Graduation year

- Societies

- PORs

- Badges

- Event participation, optional

- Achievements, optional

### Academic Fields

- SGPA semester-wise

- CGPA

- Branch rank

- College rank

### Privacy Toggles

These should be included from the start:

1 Show CGPA publicly: Yes/No 2 Show semester-wise SGPA: Yes/No 3 Show branch rank: Yes/No 4 Show college rank: Yes/No 5 Show society memberships: Yes/No

Default should ideally be privacy-friendly:

1 CGPA visibility: Private by default 2 Rank visibility: Private by default 3 Society visibility: Public by default, unless changed

This is important because CGPA and rank are sensitive student data.

## Module 7: Gazette Parser

This should be an admin-only offline or backend script.

### Input

- Gazette PDF uploaded by admin.

- Semester number.

- Batch.

- Branch/year metadata.

### Output

The script should update:

- Subject-wise grades, if available.

- SGPA.

- CGPA.

- Branch rank.

- College rank.

- Parser error logs.

### Important Rule

Do not parse the Gazette PDF during user login.

Instead:

1 Admin uploads Gazette PDF 2 Parser runs once 3 Data is inserted into PostgreSQL 4 Students simply read precomputed values

This is better for speed, reliability, and easier debugging.

### Error Handling

If parser cannot confidently parse a student:

1 Do not crash the whole parser. 2 Add failed record to GazetteParserError table. 3 Continue processing the remaining students.

## Module 8: Super Admin Dashboard

This is essential.

### Super Admin Features

- View all students.

- Search by roll number/email.

- Assign CR role.

- Create/update classes.

- Approve society.

- Assign society president.

- Upload Gazette PDF.

- View Gazette parser logs.

- Manage platform-level notices.

- Remove inappropriate content.

- Audit role changes.

Without a dashboard, you will keep modifying the database manually, which becomes risky very quickly.

## Module 9: Campus Map — Future Phase

This should not be part of the first MVP.

Later features:

- Interactive map.

- Search classroom/lab/building.

- Route from one location to another.

- Society stall/fest map.

- Accessibility routes.

- Event venue markers.

For now, only reserve the architecture:

1 locations table 2 buildings table 3 map_assets table

Do not build it in V1.

# 5. Recommended Database Design

Below is a high-level schema plan.

## 5.1 Core Tables

1 users 2 students 3 classes 4 class_memberships 5 roles 6 user_roles

## 5.2 Society Tables

1 societies 2 society_members 3 society_roles 4 society_invites 5 society_join_requests

## 5.3 Announcement Tables

1 class_announcements 2 announcement_tasks 3 task_completions 4 notices 5 notice_attachments

## 5.4 Event Tables

1 events 2 event_registrations 3 event_interest 4 event_waitlist 5 event_feedback

## 5.5 Academic Tables

1 gazette_uploads 2 semester_results 3 student_academic_summary 4 student_ranks 5 gazette_parser_errors

## 5.6 Privacy Tables

1 student_privacy_settings

## 5.7 Admin/Audit Tables

1 admin_actions 2 role_change_logs 3 content_reports

# 6. MVP Scope — What to Build First

Your first version should not include everything.

## MVP Should Include

### Must Have

- Google OAuth login with @nsut.ac.in.

- First-time onboarding with roll number.

- Student profile.

- Privacy settings.

- Class membership.

- CR-created announcements.

- Checklist tasks.

- Basic notices page.

- Basic society pages.

- Society president role assigned by Super Admin.

- Event creation by society president.

- Event registration/interested button.

- Super Admin dashboard.

### Should Not Include in MVP

- Campus map.

- Full recruitment workflow.

- Chat system.

- Real-time notifications.

- Mobile app from scratch.

- Advanced analytics.

- AI-based recommendations.

- Complex Gazette parser UI.

# 7. Development Roadmap

## Phase 0: Requirement Finalization and Product Design

### Goal

Convert your idea into clear product requirements before coding.

### Tasks

- Define user roles.

- Define MVP features.

- Define non-MVP features.

- Create page list.

- Create data model.

- Create permission matrix.

- Create basic wireframes.

### Deliverables

1 docs/ 2 product_requirements.md 3 role_permission_matrix.md 4 database_schema_v1.md 5 mvp_scope.md 6 future_scope.md

### Output of Phase 0

You should clearly know:

- Who can log in.

- Who can create events.

- Who can assign roles.

- What students can see.

- What data is private/public.

- What features are in V1.

## Phase 1: Project Setup

### Goal

Set up a clean and scalable development structure.

### Recommended Structure

1 mynsut/ 2 app/ 3 auth/ 4 dashboard/ 5 profile/ 6 classes/ 7 notices/ 8 societies/ 9 events/ 10 admin/ 11 components/ 12 common/ 13 forms/ 14 layout/ 15 cards/ 16 lib/ 17 auth/ 18 db/ 19 validations/ 20 permissions/ 21 storage/ 22 prisma/ 23 schema.prisma 24 migrations/ 25 seed.ts 26 scripts/ 27 gazette/ 28 public/ 29 docs/ 30 tests/

### Setup Tasks

- Create Next.js project.

- Add TypeScript.

- Add Tailwind CSS.

- Add Prisma.

- Connect PostgreSQL.

- Add environment variables.

- Configure linting and formatting.

- Add base layout and navigation.

### Deliverables

1 .env.example 2 README.md 3 prisma/schema.prisma 4 app/layout.tsx 5 app/page.tsx

## Phase 2: Authentication and Onboarding

### Goal

Allow only verified NSUT students to enter the platform.

### Features

- Google OAuth login.

- Email domain check.

- First-time onboarding.

- UMS roll number capture.

- Student record creation.

- Session handling.

- Protected routes.

### Login Flow

1 Student opens MyNSUT 2 ↓ 3 Clicks Login with Google 4 ↓ 5 Google OAuth 6 ↓ 7 Backend checks email domain 8 ↓ 9 If not @nsut.ac.in, reject 10 ↓ 11 If first login, ask roll number 12 ↓ 13 Create student profile 14 ↓ 15 Redirect to dashboard

### Important Validations

- Email must end with @nsut.ac.in.

- Roll number must be unique.

- Roll number format should be validated.

- User cannot change roll number freely.

### Deliverables

1 app/auth/signin/page.tsx 2 app/onboarding/page.tsx 3 lib/auth/config.ts 4 lib/auth/session.ts 5 lib/validations/student.ts

## Phase 3: Role-Based Access Control

### Goal

Build the permission system before building admin, society, and CR features.

### Roles

1 SUPER_ADMIN 2 STUDENT 3 CLASS_CR 4 SOCIETY_PRESIDENT 5 SOCIETY_VICE_PRESIDENT 6 SOCIETY_MEMBER

### Permission Examples

1 CREATE_CLASS_ANNOUNCEMENT 2 CREATE_EVENT 3 MANAGE_SOCIETY 4 UPLOAD_GAZETTE 5 ASSIGN_ROLE 6 VIEW_ADMIN_DASHBOARD

### Why This Phase Is Critical

If RBAC is weak, students may access buttons or APIs they should not. UI hiding is not enough. You must check permissions on the backend too.

### Deliverables

1 lib/permissions/roles.ts 2 lib/permissions/checkPermission.ts 3 lib/permissions/requireRole.ts 4 prisma role tables

## Phase 4: Student Profiles and Privacy

### Goal

Create student profile pages with privacy controls.

### Features

- View own profile.

- View another student’s profile.

- Edit limited fields.

- Show societies and PORs.

- Show academic data only if privacy allows.

- Add privacy settings page.

### Profile Visibility Logic

If student hides CGPA:

1 Other users cannot see CGPA. 2 Student can still see own CGPA. 3 Super Admin can see it if required.

### Deliverables

1 app/profile/me/page.tsx 2 app/profile/[rollNumber]/page.tsx 3 app/settings/privacy/page.tsx 4 components/profile/ProfileCard.tsx 5 components/profile/AcademicSummary.tsx

## Phase 5: Class and Announcement System

### Goal

Build class-level communication.

### Features

- Class page.

- Class member list.

- CR role assignment.

- Announcement creation by CR.

- Checklist tasks.

- Task completion tracking.

- Important announcement tagging.

### Data Flow

1 CR creates announcement 2 ↓ 3 Adds checklist tasks 4 ↓ 5 Students see announcement 6 ↓ 7 Students mark tasks complete 8 ↓ 9 CR can view completion summary

### Deliverables

1 app/classes/[classId]/page.tsx 2 app/classes/[classId]/announcements/new/page.tsx 3 components/classes/ClassAnnouncementCard.tsx 4 components/classes/TaskChecklist.tsx

## Phase 6: Notices and Circulars

### Goal

Create a central notice board.

### Features

- Notice feed.

- Category filters.

- Official notice creation by admin.

- Society notice creation by society heads.

- Attachments.

- Search and filter.

- Pin important notices.

### Recommended Filters

1 All 2 Official 3 Academic 4 Exam 5 Holiday 6 Society 7 Recruitment 8 Event

### Deliverables

1 app/notices/page.tsx 2 app/admin/notices/new/page.tsx 3 components/notices/NoticeCard.tsx 4 components/notices/NoticeFilters.tsx

## Phase 7: Society System

### Goal

Allow societies to exist as structured groups.

### Features

- Public society page.

- Society member list.

- POR holders.

- Invite-only membership.

- Society role assignment.

- Society profile editing by president/VP.

- Super Admin society approval.

### Society Join Flow

1 Society contacts Super Admin 2 ↓ 3 Super Admin creates society 4 ↓ 5 Super Admin assigns President 6 ↓ 7 President invites members 8 ↓ 9 Members accept invite 10 ↓ 11 Society page becomes visible

### Deliverables

1 app/societies/page.tsx 2 app/societies/[societyId]/page.tsx 3 app/societies/[societyId]/manage/page.tsx 4 components/societies/SocietyCard.tsx 5 components/societies/SocietyMemberList.tsx

## Phase 8: Event System

### Goal

Build event discovery, interest tracking, and booking.

### Features

- Event listing page.

- Society-created events.

- Event details page.

- Interested button.

- Register/book seat button.

- Capacity support.

- Waitlist, optional.

- Admin moderation.

### Event Booking Flow

1 Student clicks Book Seat 2 ↓ 3 Backend starts transaction 4 ↓ 5 Locks event row 6 ↓ 7 Checks booked_count < capacity 8 ↓ 9 Creates registration 10 ↓ 11 Increments booked_count 12 ↓ 13 Commits transaction

PostgreSQL supports row-level locking for controlling concurrent updates, making it appropriate for avoiding overbooking in limited-capacity events. [postgresql.org]

### Deliverables

1 app/events/page.tsx 2 app/events/[eventId]/page.tsx 3 app/societies/[societyId]/events/new/page.tsx 4 lib/events/bookSeat.ts 5 components/events/EventCard.tsx

## Phase 9: Gazette Parser and Academic Data

### Goal

Import academic data from Gazette PDFs.

### Features

- Admin uploads Gazette PDF.

- Parser extracts roll number and SGPA.

- System calculates CGPA.

- System calculates ranks.

- Parser stores errors instead of crashing.

- Admin reviews failed records manually.

### Parser Pipeline

1 Upload Gazette PDF 2 ↓ 3 Extract text/tables 4 ↓ 5 Normalize roll numbers 6 ↓ 7 Extract semester SGPA 8 ↓ 9 Validate confidence 10 ↓ 11 Insert valid records 12 ↓ 13 Log invalid records 14 ↓ 15 Calculate CGPA 16 ↓ 17 Calculate branch and college rank

### Important Tables

1 gazette_uploads 2 semester_results 3 student_academic_summary 4 student_ranks 5 gazette_parser_errors

### Deliverables

1 scripts/gazette/parse_gazette.ts 2 scripts/gazette/calculate_cgpa.ts 3 scripts/gazette/calculate_ranks.ts 4 app/admin/gazette/page.tsx 5 app/admin/gazette/errors/page.tsx

## Phase 10: Super Admin Dashboard

### Goal

Give complete control to the platform owner.

### Features

- Student search.

- Assign roles.

- Create classes.

- Assign CRs.

- Create societies.

- Assign society presidents.

- Upload Gazette.

- View parser errors.

- Manage notices.

- Audit logs.

### Deliverables

1 app/admin/page.tsx 2 app/admin/users/page.tsx 3 app/admin/classes/page.tsx 4 app/admin/societies/page.tsx 5 app/admin/roles/page.tsx 6 app/admin/audit-logs/page.tsx

## Phase 11: PWA and Web App Installation

### Goal

Make the website downloadable/installable as a web app.

### Features

- Web app manifest.

- App icon.

- Splash screen.

- Offline fallback page.

- Mobile-friendly design.

- Add to Home Screen support.

### Deliverables

1 public/manifest.json 2 public/icons/ 3 app/offline/page.tsx 4 service worker setup

## Phase 12: Testing, Security, and Deployment

### Goal

Prepare the project for real users.

### Testing Required

- Authentication tests.

- Role permission tests.

- Event booking concurrency tests.

- Gazette parser tests.

- Privacy visibility tests.

- API validation tests.

- UI tests for major pages.

### Security Checklist

- Check email domain on backend.

- Protect all admin routes.

- Protect all society management routes.

- Never trust frontend role checks.

- Validate all form inputs.

- Use rate limiting on sensitive APIs.

- Store files in object storage, not directly in the database.

- Keep audit logs for role changes.

- Add privacy controls from day one.

# 8. Suggested Phase Order

Follow this exact order:

1 Phase 0: Requirements and product design 2 Phase 1: Project setup 3 Phase 2: Authentication and onboarding 4 Phase 3: RBAC and permissions 5 Phase 4: Student profiles and privacy 6 Phase 5: Class announcements and checklist tasks 7 Phase 6: Notices and circulars 8 Phase 7: Society system 9 Phase 8: Event system 10 Phase 9: Gazette parser and academic data 11 Phase 10: Super Admin dashboard 12 Phase 11: PWA installation support 13 Phase 12: Testing, security hardening, and deployment 14 Phase 13: Future features — campus map, analytics, notifications

# 9. Recommended Revised Tech Stack

## Best Stack for MVP

1 Frontend: Next.js + TypeScript + Tailwind CSS 2 Backend: Next.js API routes/server actions initially 3 Database: PostgreSQL 4 ORM: Prisma 5 Authentication: NextAuth/Auth.js with Google OAuth 6 Storage: Supabase Storage or AWS S3 7 Deployment: Vercel for frontend/full-stack app 8 Database Hosting: Supabase / Neon / Railway 9 File Storage: Supabase Storage

## Alternative Stack

1 Frontend: Next.js 2 Backend: Express.js 3 Database: PostgreSQL 4 ORM: Prisma 5 Auth: NextAuth or custom OAuth middleware 6 Storage: AWS S3/Supabase Storage 7 Deployment: Vercel + Render/Railway

For the first version, I would avoid separating frontend and backend unless necessary. A single Next.js full-stack project will be faster to build.

# 10. Major Risks and How to Handle Them

## Risk 1: Academic Data Privacy

CGPA and rank are sensitive.

### Solution

Add privacy toggles from the beginning.

## Risk 2: Incorrect Gazette Parsing

PDF parsing can be unreliable.

### Solution

Use parser confidence checks and error logs.

## Risk 3: Fake or Duplicate Accounts

A student may try to use someone else’s roll number.

### Solution

Use unique roll number constraints and possibly admin verification for suspicious cases.

## Risk 4: Role Abuse

A CR or society president may misuse privileges.

### Solution

Use audit logs and Super Admin moderation.

## Risk 5: Event Overbooking

Multiple students may book simultaneously.

### Solution

Use transactions and row-level locks.

## Risk 6: Feature Overload

The project can become too large.

### Solution

Build the class + profile + society + event MVP first. Push campus map, chat, notifications, and analytics to later versions.

# 11. Final MVP Definition

Your first production-worthy version should allow this:

1 A student logs in with NSUT email. 2 They complete onboarding with roll number. 3 They can view their class page. 4 CR can post announcements and checklist tasks. 5 Students can mark tasks completed. 6 Students can view official and society notices. 7 Society presidents can create society pages and events. 8 Students can mark interested or register for events. 9 Students can view profiles with privacy-controlled academic data. 10 Admin can assign roles, create societies, upload Gazette, and manage users.

If you build this much cleanly, MyNSUT will already be valuable.

# 12. Recommended Immediate Next Step

Before writing code, create these documents:

1 docs/product_requirements.md 2 docs/mvp_scope.md 3 docs/role_permission_matrix.md 4 docs/database_schema_v1.md 5 docs/page_routes.md 6 docs/api_routes.md

After that, start Phase 1 with the project setup.

My recommendation: begin with authentication + onboarding + RBAC. If these are designed well, the rest of the platform will be much easier to build.